# NothingWidget — Project Memory File

Last updated: Based on complete code analysis of sritampattanaik/nothingwidget1 (27 commits, main branch) This file is the single source of truth for any AI session picking up this project.

## 1. Project Identity

| Key | Value |
| --- | --- |
| Repo | https://github.com/sritampattanaik/nothingwidget1 |
| Package ID | com.example.nothingwidget ← MUST CHANGE before Play Store |
| App Name | nothingwidget (in strings.xml — lowercase, fix this) |
| Version | 1.0 (versionCode=1, versionName="1.0") |
| Min SDK | 26 (Android 8.0) |
| Compile SDK | 37 ← should be 35 |
| Target SDK | 34 ← must match compileSdk, change to 35 |
| AGP | 9.3.1 |
| Kotlin | 2.2.10 |
| Compose BOM | 2026.02.01 |

## 2. What This App Is

A home screen widget app for Android, inspired by Nothing OS aesthetics:

- Space Mono monospace font (dot-matrix look)

- Monochrome palette — #141313 background, #FFFFFF text, #FF5540 red accent

- Sharp geometry — RectangleShape everywhere (no rounded corners)

- 4 widgets: Clock, Date, Battery, Weather

The app has 3 screens: Home (widget gallery), Customize (per-widget settings), Settings (app preferences). Navigation: Compose Navigation with string routes. UI: Jetpack Compose + Material 3.

## 3. File Map (Every Source File)

app/src/main/

├── AndroidManifest.xml           — declares 4 widget receivers, 1 activity

├── java/com/example/nothingwidget/

│   ├── MainActivity.kt           — ComponentActivity, NavHost with 3 routes

│   ├── ui/

│   │   ├── components/

│   │   │   ├── BottomNavBar.kt   — 4 tabs: Home, Dashboard, Code(dead), Settings

│   │   │   ├── TopAppBar.kt      — Box-based, centered title, 56dp tall

│   │   │   └── WidgetCard.kt     — Border + title row + content slot

│   │   ├── screens/

│   │   │   ├── HomeScreen.kt     — LazyVerticalGrid of 4 widget cards

│   │   │   ├── CustomizeScreen.kt — BottomSheetScaffold, live preview, option selectors

│   │   │   └── SettingsScreen.kt — Sectioned list with SettingsRow + SharpToggle

│   │   └── theme/

│   │       ├── Color.kt          — 6 color constants

│   │       ├── Theme.kt          — Dark-only MaterialTheme

│   │       └── Type.kt           — SpaceMono + 3 text styles

│   └── widgets/

│       ├── ClockWidget.kt        — AppWidgetProvider, only sets textColor

│       ├── DateWidget.kt         — AppWidgetProvider, only sets textColor

│       ├── BatteryWidget.kt      — AppWidgetProvider, reads battery level ✅

│       └── WeatherWidget.kt      — AppWidgetProvider, hardcoded "24°"

├── res/

│   ├── layout/

│   │   ├── widget_clock.xml      — TextClock in LinearLayout, Space Mono Bold 48sp

│   │   ├── widget_date.xml       — TextClock in FrameLayout, 28sp, white bottom line

│   │   ├── widget_battery.xml    — TextView + ProgressBar, 36sp

│   │   └── widget_weather.xml    — 2 TextViews (temp + desc), 36sp + 12sp

│   ├── xml/

│   │   ├── widget_clock_info.xml  — minWidth=250dp, updatePeriodMillis=60000 ❌

│   │   ├── widget_date_info.xml   — minWidth=250dp, updatePeriodMillis=86400000

│   │   ├── widget_battery_info.xml — minWidth=130dp, updatePeriodMillis=1800000

│   │   └── widget_weather_info.xml — minWidth=130dp, updatePeriodMillis=1800000

│   ├── font/

│   │   ├── space_mono_regular.ttf

│   │   └── space_mono_bold.ttf

│   └── values/

│       ├── strings.xml           — only app_name

│       ├── colors.xml            — default Android colors (purple_200 etc.) NOT USED

│       └── themes.xml            — Theme.Material.Light.NoActionBar ❌ (wrong for dark app)

## 4. Completed Features (What Actually Works)

| Feature | Status | Notes |
| --- | --- | --- |
| Clock widget displays time | ✅ | Via TextClock XML, OS-driven |
| Clock widget color change | ✅ | setTextColor() called in onUpdate |
| Date widget displays date | ✅ | Via TextClock XML |
| Date widget color change | ✅ | setTextColor() called in onUpdate |
| Battery widget shows % | ✅ | Reads from ACTION_BATTERY_CHANGED intent |
| Battery widget updates on charge change | ✅ | onReceive handles ACTION_BATTERY_CHANGED |
| Battery widget color change | ✅ | setTextColor() called |
| Home screen widget gallery | ✅ | 4 cards, correct visual style |
| Live clock preview in Home screen | ✅ | LaunchedEffect + delay(500) coroutine |
| Customize screen UI | ✅ | BottomSheetScaffold, good visual design |
| Option selectors (Size/Style/Color/Font/Background) | ✅ | UI complete, local state |
| Live customize preview | ✅ | Reacts to option selection in real-time |
| Navigate Home → Customize (with widgetType) | ✅ | Route customize/{widgetType} |
| Navigate to Settings | ✅ | Route settings |
| App icon (Nothing-style N + red dot) | ✅ | Adaptive icon implemented |
| Space Mono font bundled | ✅ | Both regular and bold TTF present |
| Material 3 theme (dark) | ✅ | Correct color scheme tokens |

## 5. Known Bugs (From Code Reading)

| # | Bug | Severity | File | Root Cause |
| --- | --- | --- | --- | --- |
| BUG-01 | Clock widget updates at most every 30 min, not every minute | 🔴 Critical | widget_clock_info.xml | updatePeriodMillis=60000 capped by Android to 1,800,000ms |
| BUG-02 | Widgets do NOT survive device reboot | 🔴 Critical | Missing | No BOOT_COMPLETED receiver, no AlarmManager rescheduling |
| BUG-03 | Weather widget shows hardcoded "24° / CLEAR SKY" always | 🔴 Critical | WeatherWidget.kt | No real data source |
| BUG-04 | Customization settings NOT persisted after app kill | 🟠 High | CustomizeScreen.kt | Local remember {} state, not saved to DataStore |
| BUG-05 | Settings screen changes NOT persisted | 🟠 High | SettingsScreen.kt | Local remember {} state only |
| BUG-06 | "ADD" button fails silently on Samsung/MIUI launchers | 🟠 High | CustomizeScreen.kt | requestPinAppWidget not supported everywhere, no fallback |
| BUG-07 | Date widget shows hardcoded "MON 28 JULY" in HomeScreen preview | 🟡 Medium | HomeScreen.kt | Static Text("28") + Text("MON") + Text("JULY") |
| BUG-08 | Battery shows hardcoded "87%" in HomeScreen preview | 🟡 Medium | HomeScreen.kt | Static Text("87%") not reading real battery |
| BUG-09 | Dead "Terminal" tab in BottomNavBar | 🟡 Medium | BottomNavBar.kt | onClick = { } — empty, navigates nowhere |
| BUG-10 | Icons.Default.ArrowBack is deprecated | 🟢 Low | TopAppBar.kt | Should use Icons.AutoMirrored.Filled.ArrowBack |
| BUG-11 | Package ID is com.example.nothingwidget | 🔴 Critical | app/build.gradle.kts | Play Store rejects com.example.* |
| BUG-12 | R8 disabled in release | 🔴 Critical | app/build.gradle.kts | optimization { enable = false } |
| BUG-13 | targetSdk = 34, compileSdk = 37 — mismatch | 🟠 High | app/build.gradle.kts | Should both be 35 |
| BUG-14 | Theme XML uses Theme.Material.Light.NoActionBar | 🟡 Medium | themes.xml | Inconsistent with the dark Compose theme |
| BUG-15 | colors.xml has unused Android default colors | 🟢 Low | colors.xml | purple_200, purple_500 etc — dead weight |
| BUG-16 | savedStyle in widget providers is read but never applied | 🟡 Medium | ClockWidget.kt, DateWidget.kt | Style read from SharedPrefs but nothing is done with it |
| BUG-17 | material-icons-extended dependency has no version pinned | 🟠 High | app/build.gradle.kts | implementation("androidx.compose.material:material-icons-extended") — no version |

## 6. Technical Debt

| Area | Debt | Effort to Fix |
| --- | --- | --- |
| State management | No ViewModel, no StateFlow anywhere | Medium (Phase 1) |
| Persistence | SharedPreferences in Composables | Medium (Phase 1) |
| DI | No Hilt, no dependency injection | Medium (Phase 1) |
| Widget updates | No AlarmManager, no WorkManager | Medium (Phase 2) |
| Widget content | Style preference read but never applied to widgets | Low |
| Navigation | String literals, no type safety | Low (Phase 1) |
| Strings | Hardcoded UI strings throughout | Low (Phase 8) |
| Testing | 2 autogenerated placeholder tests | Medium (Phase 9) |
| Package ID | com.example.* | Low-effort, immediate fix |
| R8 | Disabled | Trivial fix |

## 7. Architecture Decisions Made

| Decision | Choice | Reason |
| --- | --- | --- |
| UI framework | Jetpack Compose ✅ | Modern, correct |
| Navigation | Navigation Compose ✅ | Already in place |
| Widget rendering | RemoteViews XML ✅ | Required for AppWidget |
| Font | Space Mono ✅ | Nothing OS aesthetic |
| Clock update mechanism | Currently updatePeriodMillis ❌ → AlarmManager | Android caps min at 30 min |
| Persistence | SharedPreferences ❌ → DataStore | DataStore is the modern replacement |
| DI | None ❌ → Hilt | Standard Android DI |
| State | Local remember ❌ → StateFlow + ViewModel | Lifecycle-safe |
| Theme | Dark only → add Light + dynamic color | Accessibility, user preference |

## 8. Coding Conventions (as found in repo)

| Convention | Current Practice |
| --- | --- |
| File organization | ui/screens/, ui/components/, ui/theme/, widgets/ — clean ✅ |
| Color naming | Named constants in Color.kt ✅ but inline hex also used |
| Typography | Typography.labelSmall etc. used ✅ |
| Commit messages | Conventional Commits format (feat:, fix:) ✅ |
| Shape | androidx.compose.ui.graphics.RectangleShape inline — needs extraction |
| Imports | Wildcard import androidx.compose.foundation.layout.* — acceptable for Compose |

## 9. Current Milestone

Phase 0: Triage (Not started — this analysis IS the prerequisite to Phase 0)

Next immediate actions (in order):

- Change package ID in build.gradle.kts

- Fix targetSdk = compileSdk = 35

- Enable R8 (isMinifyEnabled = true, remove optimization { enable = false })

- Add BootReceiver.kt + register in Manifest

- Add AlarmManager scheduling for ClockWidget (set updatePeriodMillis = 0)

- Remove dead Terminal nav tab

- Fix Icons.Default.ArrowBack → AutoMirrored

## 10. Next Milestone

Phase 1: Architecture Foundation

- Add Hilt

- Add DataStore

- Create ViewModels for all 3 screens

- Migrate CustomizeScreen from SharedPreferences to DataStore-backed ViewModel

- Type-safe navigation

## 11. Important Context for AI Sessions

### What the AI MUST know before suggesting any code change:

- This is a pure Compose project — no XML layouts in the app (only in widget RemoteViews)

- No Hilt yet — don't assume DI is set up

- No DataStore yet — don't assume any persistence infrastructure

- Widget providers are in .widgets package — 4 classes: ClockWidget, DateWidget, BatteryWidget, WeatherWidget

- Bottom sheet in CustomizeScreen uses BottomSheetScaffold (experimental API, @OptIn(ExperimentalMaterial3Api::class))

- SharpToggle is a custom composable defined at the bottom of SettingsScreen.kt — not a Material component

- WidgetCard takes a content slot (BoxScope.() -> Unit) — this is the pattern used for all gallery items

- The Canvas dot-pattern background in CustomizeScreen is in the scaffold's content slot, not the sheet

- AGP version is 9.3.1 — very new, may have API differences from typical tutorials

- Kotlin version is 2.2.10 — very new, use Kotlin 2.x compatible syntax

### Common mistakes to avoid:

- Don't suggest SharedPreferences.Editor.commit() — this project should move to DataStore

- Don't add @Composable to ViewModel methods

- Don't suggest lifecycleOwner patterns — use collectAsStateWithLifecycle()

- Don't use rememberCoroutineScope for ViewModel operations — use viewModelScope

- Don't add INTERNET permission for clock/date/battery widgets — they must work offline

## 12. Future Improvements (Parking Lot)

- Multiple instances of same widget with independent configs (key by appWidgetId)

- Lock screen widgets (Android 13+, API 33)

- Music Now Playing widget (MediaSession)

- Steps widget (HealthConnect)

- Widget preset system (save/load named configs)

- Setup export (share home screen layout)

- Material You dynamic color (opt-in)

- Tablet responsive layout (WindowSizeClass)

- App widget preview image generation for Play Store screenshots

- CI/CD with GitHub Actions (.github/workflows/android.yml)

- Firebase Crashlytics for crash reporting

- In-app review (Google Play In-App Review API)

- Localization (app is English only right now)

## 13. Brutally Honest Scores

| Category | Score | Reason |
| --- | --- | --- |
| Architecture | 2/10 | No ViewModel, no Repository, no DI, SharedPreferences in Composables |
| UI Design | 8/10 | Genuinely beautiful, faithful to Nothing OS, Space Mono is perfect |
| UX | 4/10 | Dead nav tab, no onboarding, "ADD" fails silently, hardcoded data in previews |
| Performance | 3/10 | No goAsync, clock updates broken, no Doze handling |
| Maintainability | 3/10 | 573-line CustomizeScreen, all state local, no tests |
| Scalability | 2/10 | Adding a 5th widget means copy-pasting the same patterns everywhere |
| Play Store Readiness | 1/10 | com.example package, R8 off, no onboarding, no privacy policy |
| Code Quality | 4/10 | Commits are clean, structure is logical, but logic is entirely in UI layer |
| Security | 6/10 | No network calls (yet), no sensitive data — clean by omission |
| Accessibility | 2/10 | No content descriptions, no TalkBack testing, no light mode |
| OVERALL | 3.5/10 | Strong visual foundation, broken as a product |

### What this project IS:

A beautiful, well-designed UI prototype that demonstrates strong aesthetic sense and Compose fundamentals.

### What this project IS NOT:

A working Android widget app ready for production.

### The gap:

The gap between "looks good in screenshots" and "works reliably on a stranger's phone" is where all the missing architecture lives. The good news: the hardest part (design decisions and visual execution) is done well. The missing parts (DataStore, AlarmManager, ViewModel) are well-documented patterns with clear implementation paths.