# NothingWidget — Development Phases

Each phase is independently buildable and shippable. Based on actual codebase state.

## Phase 0 — Triage & Critical Fixes

Objective: Make the existing app not broken. Fix all Play Store blockers. Est. time: 2–3 days

### Problems being fixed

These were found by reading every source file in the repository:

| Bug | File | Fix |
| --- | --- | --- |
| Package ID is com.example.nothingwidget | app/build.gradle.kts | Change to com.sritam.nothingwidget (or chosen ID) |
| R8 disabled in release | app/build.gradle.kts | isMinifyEnabled = true, remove optimization { enable = false } |
| targetSdk = 34 vs compileSdk = 37 | app/build.gradle.kts | Set both to 35 |
| updatePeriodMillis=60000 silently capped | widget_clock_info.xml | Set to 0; add AlarmManager |
| No BOOT_COMPLETED receiver | AndroidManifest.xml | Add BootReceiver.kt + register |
| Dead "Terminal" nav tab | BottomNavBar.kt | Remove or implement |
| Weather widget hardcodes "24°" | WeatherWidget.kt | Add placeholder state or real data |
| Theme is Theme.Material.Light.NoActionBar in XML | themes.xml | Change to Theme.Material3 |
| Icons.Default.ArrowBack deprecated | TopAppBar.kt | Use Icons.AutoMirrored.Filled.ArrowBack |
| com.example in colors.xml (purple_200 etc.) | colors.xml | Remove unused default colors |

### Deliverables

- app/build.gradle.kts — fixed package, R8 on, SDKs aligned

- BootReceiver.kt — new file, schedules AlarmManager on boot

- ClockUpdater.kt — AlarmManager scheduling logic extracted

- widget_clock_info.xml — updatePeriodMillis=0, targetCellWidth/Height added

- themes.xml — fixed parent theme

- BottomNavBar.kt — dead tab removed

- TopAppBar.kt — ArrowBack → AutoMirrored

### Definition of Done

- App builds release APK with R8 enabled, < 8MB

- App package ID is not com.example.*

- Clock widget updates every minute after boot

- No compiler warnings in the fixed files

## Phase 1 — Architecture Foundation

Objective: Introduce MVVM, DataStore, and Hilt so all future development is clean. Est. time: 3–4 days

### Tasks

#### 1.1 Add dependencies to libs.versions.toml

- Hilt 2.51+

- DataStore Preferences 1.1+

- WorkManager 2.9+

- Kotlin Coroutines (explicit)

- Lifecycle ViewModel Compose

#### 1.2 Set up Hilt

- @HiltAndroidApp on Application class (new file: NothingWidgetApp.kt)

- @AndroidEntryPoint on MainActivity

- AppModule.kt — provides DataStore, Repository bindings

#### 1.3 Migrate SharedPreferences → DataStore

- WidgetPreferencesKeys.kt — all DataStore keys in one place

- WidgetPreferencesDataStore.kt — wrapper with typed reads/writes

- WidgetRepository.kt (interface) + WidgetRepositoryImpl.kt

#### 1.4 Create ViewModels

- HomeViewModel.kt — exposes widget preview states

- CustomizeViewModel.kt — exposes config state + apply function

- SettingsViewModel.kt — exposes app preferences

#### 1.5 Type-safe navigation

- Screen.kt — sealed class for all routes

- NavGraph.kt — extracted from MainActivity

- Update all navController.navigate(...) calls

### Files Created/Modified

app/src/main/java/com/sritam/nothingwidget/

├── NothingWidgetApp.kt             ← NEW

├── di/

│   └── AppModule.kt               ← NEW

├── data/

│   ├── datastore/

│   │   └── WidgetPreferencesDataStore.kt  ← NEW

│   ├── model/

│   │   └── WidgetConfig.kt        ← NEW

│   └── repository/

│       ├── WidgetRepository.kt    ← NEW

│       └── WidgetRepositoryImpl.kt  ← NEW

├── ui/

│   ├── navigation/

│   │   ├── Screen.kt              ← NEW

│   │   └── NavGraph.kt            ← NEW (extracted from MainActivity)

│   └── screens/

│       ├── home/HomeViewModel.kt  ← NEW

│       ├── customize/CustomizeViewModel.kt  ← NEW

│       └── settings/SettingsViewModel.kt    ← NEW

└── MainActivity.kt                ← MODIFIED (add @AndroidEntryPoint, use NavGraph)

### Definition of Done

- App compiles with Hilt, no SharedPreferences anywhere

- Each screen observes ViewModel StateFlow

- Navigation uses typed routes

- No business logic inside any Composable

## Phase 2 — Widget Engine

Objective: Make widgets actually work reliably — correct data, correct update timing, survive reboot. Est. time: 3–5 days

### Tasks

#### 2.1 Clock Widget — true per-minute updates

- ClockUpdateReceiver.kt — BroadcastReceiver triggered by AlarmManager

- ClockUpdater.kt — schedules setExactAndAllowWhileIdle at next minute boundary

- ClockWidget.onUpdate() — reads config from DataStore via coroutine, builds RemoteViews with correct time string AND color

#### 2.2 Date Widget — midnight updates

- DateUpdateReceiver.kt — fires at midnight, reschedules for next midnight

- DateWidget.onUpdate() — formats date per user's chosen format, sets text

#### 2.3 Battery Widget — polish existing

- Extract duplicated battery-reading logic into BatteryRepository

- Add ACTION_POWER_CONNECTED / DISCONNECTED handling for charging indicator

- Remove savedStyle variable that's read but never used

#### 2.4 Boot Receiver

- BootReceiver.kt — on BOOT_COMPLETED:

  - ClockUpdater.schedule(context)

  - DateUpdater.schedule(context)

  - Enqueue WeatherWorker if weather widget is placed

#### 2.5 Widget Info XML updates

- All 4 widgets: add targetCellWidth, targetCellHeight, previewLayout, description

- Clock/Date: updatePeriodMillis="0"

- Battery: updatePeriodMillis="0" (event-driven)

- Weather: updatePeriodMillis="0" (WorkManager-driven)

#### 2.6 goAsync() in all onUpdate() methods

- Wrap DataStore reads in goAsync() + coroutine scope

### Definition of Done

- Clock widget shows correct time within 1 second of opening home screen

- Clock widget updates at :00 of every minute (verified by watching for 3 minutes)

- After adb shell reboot, all widgets are present and showing correct data within 60s

- Battery widget shows correct % matching Android status bar

## Phase 3 — Settings Persistence

Objective: Make the Settings screen actually save and apply settings. Est. time: 1–2 days

### Tasks

- SettingsViewModel reads/writes AppPreferencesDataStore

- "WIDGET REFRESH RATE" selection actually persists and is read by WorkManager interval

- "DOT-MATRIX INTENSITY" slider persists and affects the Canvas in CustomizeScreen

- "THEME" selection persists (dark only for now, extended in Phase 5)

- "LOG OUT" — remove (there's no account system; this is vestigial UI)

- "SYNC DATA" — remove or implement as "Force refresh all widgets"

- Settings screen no longer shows "ONLINE" / "DEVICE STATUS" hardcoded hero — replace with real device/app info (version name, widget count, etc.)

### Definition of Done

- Killing and relaunching the app shows the same Settings values

- Refresh rate change reflects in actual WorkManager periodic interval

## Phase 4 — Home Screen Polish

Objective: Make the Home/Gallery screen show real live data previews, not hardcoded values. Est. time: 2 days

### Tasks

- Clock card preview: already uses LaunchedEffect + delay(500) ✅ — keep this

- Date card preview: hardcoded "MON 28 JULY" → replace with LocalDate.now() formatted

- Battery card preview: hardcoded "87%" → replace with real battery level via BatteryRepository

- Weather card preview: hardcoded "CLEAR SKY" → show placeholder "-- °" until data available

- FAB ("+" button): implement — navigate to a widget picker or show a bottom sheet for choosing which widget to add

- "FIRMWARE_V2.0.4 / DOWNLOAD" row at bottom — remove (decorative, confusing to users)

### Definition of Done

- Every widget card on Home screen shows live data

- No hardcoded date/percentage visible to user

- FAB does something useful

## Phase 5 — Customization Persistence & Apply

Objective: Make the Customize screen actually save settings and apply them to real widgets. Est. time: 2–3 days

### Tasks

- CustomizeViewModel.loadConfig(widgetType) reads from DataStore on screen entry

- All option selectors (size, style, color, font, background) update ViewModel state

- Live preview reacts to ViewModel state changes (already visually OK — just needs to read from VM)

- "ADD" button → viewModel.applyToWidget():

  - Saves to DataStore

  - Calls AppWidgetManager.updateAppWidget() with new RemoteViews built from saved config

  - If requestPinAppWidget succeeds → toast "Widget added to home screen"

  - If requestPinAppWidget not supported → show a dialog: "Long-press your home screen → Widgets → NothingWidget → [widget name]"

- Settings per widget must be keyed by appWidgetId (Int), not just widgetType (String) — allows multiple instances with different configs

### Definition of Done

- Change color to red, tap ADD → widget on home screen shows red text within 3 seconds

- Place same widget type twice → each instance can have different colors independently

- Kill app, reopen Customize → previous selections are pre-filled

## Phase 6 — Onboarding

Objective: New users understand how to use the app in < 30 seconds. Est. time: 1 day

### Tasks

- OnboardingScreen.kt — shown on first launch only (tracked via DataStore boolean)

- 3 steps: (1) See your widgets → (2) Customize them → (3) Add to home screen

- Step 3 shows illustrated instruction: long-press home → Widgets → NothingWidget

- "GET STARTED" button marks onboarding complete and navigates to Home

### Definition of Done

- First launch shows onboarding

- Subsequent launches skip onboarding

- User can re-trigger onboarding from Settings → "How to add widgets"

## Phase 7 — Weather Widget (Real Data)

Objective: WeatherWidget shows actual weather using OpenMeteo (no API key required). Est. time: 3 days

### Tasks

- Add Retrofit + Kotlin Serialization to dependencies

- OpenMeteoApi.kt — Retrofit interface for current weather endpoint

- WeatherRepository.kt — fetches, caches last known weather to DataStore

- WeatherWorker.kt — WorkManager PeriodicWorkRequest (15 min interval minimum)

- Request ACCESS_COARSE_LOCATION permission in app for location

- Show "Grant Location" prompt in WeatherWidget customize screen if not granted

- WeatherWidget shows real temperature + WMO weather code → icon mapping

- Graceful offline state: show last known weather with timestamp

### Definition of Done

- Weather widget shows real temperature within 2 minutes of placement on fresh install

- Widget shows cached data when offline, with "last updated X min ago" label

- Unit toggle (°C/°F) immediately applies to displayed temperature

## Phase 8 — Design Polish & Accessibility

Objective: Every pixel is intentional. Every element is accessible. Est. time: 2–3 days

### Tasks

- Move all inline Color(0xFF1A1A1A) references to theme/Color.kt named constants

- Extract all 9+ RectangleShape references to a named SharpShape constant

- Add contentDescription to all icons and widget TextViews

- Verify color contrast ratios (AccentRed on dark background)

- Add semantics { } blocks to custom interactive components (SharpToggle, BottomNavItem)

- Add touch target sizing (minimumInteractiveComponentSize)

- Test with TalkBack enabled on a physical device

- Light theme implementation (light color scheme in Theme.kt)

- In-app theme toggle (DARK / LIGHT / SYSTEM) in Settings

### Definition of Done

- Zero accessibility warnings in Android Studio

- App is fully navigable with TalkBack

- Light mode looks as good as dark mode

- All touch targets ≥ 48dp

## Phase 9 — Testing

Objective: Build confidence for Play Store release. Est. time: 3–4 days

### Tasks

- Replace ExampleUnitTest.kt with real unit tests:

  - CustomizeViewModelTest — color change updates state

  - WidgetRepositoryImplTest — save and retrieve config

  - DateFormatterTest — each format option produces correct output

  - BatteryCalculationTest — level/scale → percentage edge cases

- Add instrumented tests:

  - HomeScreenTest — all 4 widget cards visible

  - CustomizeScreenTest — bottom sheet opens, size selection updates preview

  - NavigationTest — back navigation works correctly

- Manual device testing matrix:

  - Pixel 6 (Android 13)

  - Samsung Galaxy (One UI — different launcher)

  - Any device with MIUI/Xiaomi (aggressive battery management)

  - Android 8.0 (minSdk = 26 compliance check)

### Definition of Done

- Unit test coverage ≥ 50% on ViewModel and Repository classes

- All instrumented tests pass

- Zero ANR in 1-hour soak test

- Widget verified updating on Samsung, Pixel launchers

## Phase 10 — Play Store Release

Objective: Submit to Play Store successfully. Est. time: 1–2 days

### Tasks

- Release keystore generation + storage (NEVER commit to git)

- signingConfigs in build.gradle.kts reading from local.properties

- Build signed release AAB (./gradlew bundleRelease)

- Verify APK size < 8MB

- Write Play Store listing:

  - App name: "NothingWidget — Minimal Widgets"

  - Short description (80 chars)

  - Full description

- Create assets:

  - Feature graphic (1024×500)

  - App icon (512×512, PNG, no alpha)

  - Minimum 4 phone screenshots

- Complete Data Safety form (no data collected for core)

- Complete content rating questionnaire

- Add privacy policy URL to listing

- Submit for review (expect 3–7 days)

### Definition of Done

- App approved and live on Play Store

- Version 1.0, versionCode 1

- Rating shown (any rating counts as success)